Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 13 July 2026 |
| --- | --- |
| Team ID | Geeta Rani |
| Project Name | ShopEZ |
| Maximum Marks | 5 Marks |

# Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Registration | USN-1 | As a customer, I can register an account using my name, email and password. | 2 | High | Self |
| Sprint-1 | Login | USN-2 | As a customer, I can log in securely using my credentials. | 1 | High | Self |
| Sprint-1 | Product Catalog | USN-3 | As a customer, I can view all available products with price, rating and discount. | 3 | High | Self |
| Sprint-2 | Cart Management | USN-4 | As a customer, I can add a product to my cart. | 2 | High | Self |
| Sprint-2 | Cart Management | USN-5 | As a customer, I can update the quantity of items in my cart. | 3 | High | Self |
| Sprint-2 | Cart Management | USN-6 | As a customer, I can remove an item from my cart. | 2 | High | Self |
| Sprint-3 | Currency Switcher | USN-7 | As a customer, I can view product prices converted to my preferred currency. | 3 | Medium | Self |
| Sprint-3 | Profile | USN-8 | As a customer, I can view my profile after logging in. | 2 | Medium | Self |
| Sprint-4 | Checkout | USN-9 | As a customer, I can view my cart subtotal before checkout. | 3 | Medium | Self |
| Sprint-4 | Session Persistence | USN-10 | As a customer, my cart and login session persist across page reloads. | 3 | Medium | Self |

# Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 6 | 2 Days | 13 July 2026 | 14 July 2026 | 6 | 14 July 2026 |
| Sprint-2 | 7 | 2 Days | 15 July 2026 | 16 July 2026 | 7 | 16 July 2026 |
| Sprint-3 | 5 | 2 Days | 17 July 2026 | 18 July 2026 | 5 | 18 July 2026 |
| Sprint-4 | 6 | 2 Days | 19 July 2026 | 20 July 2026 | 6 | 20 July 2026 |

## Velocity

The project was divided into four sprints covering Authentication, Product Catalog, Cart Management, and Currency/Checkout modules. A total of 24 story points were estimated and completed across all sprints. The average velocity was calculated by dividing the total completed story points by the total number of sprints, helping measure development progress and delivery rate throughout the project lifecycle.

Total Story Points = 6 + 7 + 5 + 6 = 24

Total Sprints = 4

Average Velocity (AV) = Total Story Points / Total Sprints

AV = 24 / 4

AV = 6 Story Points per Sprint

Total Project Duration = 8 Days

Velocity per Day = Total Story Points / Total Project Duration

Velocity per Day = 24 / 8

Velocity per Day = 3 Story Points per Day

## Burndown Chart: